Project #3 - Visualization and Simulation of Transportation Data

Team Member(s): Jacob Oetken

Date Submitted for Review: 3/31/2026

Submitted to: Dr. Kaycie Lane

Table of Contents

Project Goals	3

Project Objectives	3

Project Tasks (Breakdown)	3

TASK 1: Data Review and Variable Selection	3

TASK 2: Data Cleaning and Preprocessing	4

TASK 3: Output Generation / Formatting	4

TASK 4: Intelligent Driver Model (IDM) Simulation	5

TASK 5: Code Validation and Verification	5

TASK 6: Documentation and Repository Creation	5

TASK 7: Time Tracking	6

Roles and Responsibilities	6

Data Review and Variable Selection	6

Visualization/Output Development	6

IDM Simulation	6

Code Standardization	6

GitHub Repository Management	7

Annotated Code Document	7

Written Technical Report	7

Deliverables:	8

# Project Goals

The PE Supervisor has requested the analysis and visualization of two transportation datasets to comprehend travel behavior and dynamics across the United States. The two documents used were the National Household Travel Survey (NHTS) and the Next Generation Simulation (NGSIM). Through both datasets, pertinent information and insightful conclusions related to transport usage and behavior were extracted.

The primary goal is to develop a Python based environment that processes these datasets and generates clear visualizations. Additionally, an Intelligent Driver Model (IDM) simulation should be run to further analyze the data. The final product will aid transportation planning by clearly displaying trends and behaviors in a reliable format.

# Project Objectives

The primary objectives within this project are as follows:

- Identify key variables within NHTS and NGSIM Datasets based on relevance

- Develop multiple visualization strategies to represent trends and behaviors

  - Ensure variety of information displayed through visualizations

  - Use time-series analysis to evaluate behaviors as time progresses

  - Simulate trajectories using IDM

  - Ensure readability through customization and labeling of visualizations

- Document all methods, code, and results in a reproducible format

- Track time spent on each task to evaluate efficiency

# Project Tasks (Breakdown)

### TASK 1: Data Review and Variable Selection

The NHTS and NGSIM datasets were reviewed to identify variables that showcase both transportation characteristics and vehicle interactions/behaviors.

The selected variables capture both large scale patterns and detail-oriented behaviors. This combination allows for a well-rounded analysis of transportation across the United States, and supports future transportation planning and analysis.

#### NHTS Variables

The following variables were selected from the NHTS Dataset:

- travel_day: Representative of the day of the week which a trip occurred. This variable is categorical and was selected to evaluate travel patterns and identify variations in demand across days of the week.

- vehicle_age: Representative of the age of the vehicle in question. This variable was selected to analyze the distribution of vehicle age within the dataset and the potential regional or demographic factors in vehicle characteristics.

- census_region: Representative of the geographic region of the United States (Northeast, Midwest, South, West). This variable was used in combination with the vehicle_age variable to evaluate how vehicle characteristics vary geographically.

#### NGSIM Variables

The following variables were selected from the NGSIM dataset:

- trajectory_number: Identifies individual vehicle trajectories and was used to isolate specific vehicle interactions.

- Time: Shows the time step of each observation and serves as the independent variable for all time-series analysis.

- leader_speed and follower_speed: Representative of the velocities of the leading and following vehicles. These variables were selected to analyze car-following dynamics and speed responses.

- leader_position and follower_position: Represent the linear positions of vehicles and were used to compute spacing and validate trajectory simulations.

#### Derived Variables (also NGSIM)

In addition to directly pulling variables from the dataset, two variables were calculated:

- space_headway: Calculated as the difference between leader/follower position to represent the spacing between vehicles in simulation.

- relative_speed: Calculated as the difference between leader/follower speed to represent the rate of closure between vehicles in simulation.

### TASK 2: Data Cleaning and Preprocessing

Raw datasets will be processed to ensure completeness and usability. This will include handling of invalid values, conversions, filtering, and even restructuring of the datasets to better visualize the data. All methods of processing will be documented to ensure reproducibility.

### TASK 3: Output Generation / Formatting

Multiple visualizations will be developed within python libraries like matplotlib and seaborn. Each visualization will utilize a different variable to ensure a comprehensive representation of transportation trends and to meet project requirements.

- Bar Chart displaying travel_day data (NHTS)

- Histogram displaying vehicle_age trends (NHTS)

- Boxplot displaying the vehicle_age by census_region (NHTS)

- Time-series plot(s) to show leader and follower speeds vs time (NGSIM)

- Time-series plot(s) to show space_headway and relative_speed vs time (NGSIM)

Each visualization utilizes a different variable to provide a broad representation of transportation trends and driving behavior while avoiding redundancy. All plots were developed using matplotlib and seaborn, with customization and labeling being used as necessary to enhance clarity and digestibility.

### TASK 4: Intelligent Driver Model (IDM) Simulation

A simulation study will be conducted using IDM to analyze vehicle following behavior in a more economically friendly way. The model will be run within Python as a time-step process. This allows the vehicle acceleration to be calculated at each time step and used to periodically update the velocity and position.

The IDM requires several input parameters such as:

- Desired velocity

- Maximum acceleration

- Comfortable deceleration

- Minimum spacing

- Time/space headway

- Relative speed and spacing between vehicles

Using these inputs, the model will generate outputs like:

- Vehicle speed profiles over time

- Spacing between vehicles

- Acceleration behavior

### TASK 5: Code Validation and Verification

All visualizations and outputs will be reviewed to ensure consistency. The review will consist of:

- Correct representation of selected data

- Confirm logic consistency in trends or distributions

- Ensure IDM simulation reflects realistic/probable vehicle behaviors.

### TASK 6: Documentation and Repository Creation

A GitHub Repository will be created to store all final project materials:

- Python Code Document

- NHTS and NGSIM datasets

- Annotated Code Document

- A README file providing the user with instruction for running code and visualizing outputs

- Additional supporting documentation

A final technical report will be prepared which summarizes the project methods, results, and key findings. A Gantt chart will also be developed to document project scheduling and task sequencing.

### TASK 7: Time Tracking

Time spent on individual tasks throughout the project will be captured and documented. This information will be filed in an engineering timesheet detailing person and task contributions.

The collected data will be used to verify efficiency of performing data analysis in a python environment compared to traditional Excel-based methods.

# Roles and Responsibilities

All project tasks were completed by Jacob Oetken. Responsibilities for each task are described below to document the full scope of work performed.

### Data Review and Variable Selection

Reviewed the NHTS and NGSIM datasets to identify relevant variables for analysis. Documented each variable’s definition, unit, and data type to ensure appropriate selection of output for visualization and simulation. Selected variables that represent transportation demand patterns and vehicle behaviors.

### Visualization/Output Development

Developed all required visualizations using Python libraries including matplotlib and seaborn. This included constructing bar charts, histograms, boxplots, and time-series plots. Applied data filtering and formatting as needed, and implemented plot customization such as color schemes, labeling, and layout adjustments to improve clarity and presentation quality.

### IDM Simulation

Implemented the Intelligent Driver Model (IDM) in Python to simulate vehicle-following behavior. Defined the model parameters, and initialized simulation conditions from observed trajectory data, and utilized a time-step process to compute relative outputs. Evaluated simulation accuracy by comparing modeled outputs to observed data using RSME.

### Code Standardization

Organized all code into a structured and sequential workflow. Ensured consistent nomenclature, logical analysis, and proper integration of the different visualization and simulation components. Verified that the full script executes without errors from input to output.

### GitHub Repository Management

Created and maintained a GitHub repository containing all project files, including datasets, code, and documentation. Developed a README file that provides a user guide for executing the code and understanding outputs.

### Annotated Code Document

Prepared detailed documentation explaining each section of the code, including data processing steps, visualization construction, and simulation logic. Ensured that all code is transparent and reproducible for future users.

### Written Technical Report

Prepared the final technical report which included all portions required for the project. Interpreted results from visualizations and simulations, and connected findings to transportation engineering concepts and real-world applications.

# Deliverables:

| Deliverable Name | Description | Due Date |
| --- | --- | --- |
| Python Automation Notebook (.ipynb) | An executable Jupyter Notebook containing Python code used to process the NHTS and NGSIM datasets, generate all required visualizations, and implement the Intelligent Driver Model (IDM) simulation. The notebook includes user input prompts, data processing steps, and graphical outputs. | 3/31/2026 |
| Data Files | The NHTS and NGSIM datasets used within the Python code. These files support all visualizations and simulation outputs and are required for reproducibility of results. | 3/31/2026 |
| GitHub Repository | A public repository containing the Python notebook, datasets, supporting files, and a README User Guide explaining how to execute the workflow, input required values, and interpret outputs. | 3/31/2026 |
| Scope of Work (SOW) | A formal document defining project objectives, task breakdown, responsibilities, methodology, and deliverables associated with analyzing and visualizing transportation data and implementing the IDM simulation. | 3/31/2026 |
| Annotated Code Document (ACD) | A detailed document explaining each major section and operation within the Python code to support transparency and reproducibility. | 3/31/2026 |
| Gantt Chart | A professional project schedule containing dependencies, responsibilities and overall timeline management for the project. | 3/31/2026 |
| Engineering Timesheet | A structured record documenting the amount of time spent on each task throughout the project, used to evaluate workflow efficiency and compare Python-based analysis to traditional methods. | 3/31/2026 |
| Final Technical Report | A formal engineering report including Introduction, Methods, Results and Discussion, and References. The report summarizes the analysis of transportation data, discusses visualization findings, and evaluates IDM simulation results in the context of transportation engineering. | 3/31/2026 |